|  |  |  | BOROUGH OF EDGEWATER |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | RESOLUTION |  |  |  |  |
| Councilperson | Yes | No | Abstain | Absent |  | Date: | June 19, 2023 |  |
| MARTIN |  |  |  |  |  | Resolution No. | 2023-176 |  |
| LAWLOR |  |  |  |  |  | Introduced by: |  |  |
| monte |  |  |  |  |  |  |  |  |
| VIDAL |  |  |  |  |  | Second by: |  |  |
| Gutierrez |  |  |  |  |  |  |  |  |
| BARTOLOMEO |  |  |  |  |  |  |  |  |
| MAYOR |  |  |  |  |  |  |  |  |

Resolution Authorizing Change Order #1 Decrease Z-Tech Contracting, LLC Veterans Field Playground

WHEREAS, a contract was awarded by the Mayor and Council to Z-Tech Contracting, LLC, 1207 US Highway 22, Mountainside New Jersey, 07092 on August 22, 2022 by resolution 2022-210 in the amount of $534,779.80 for playground improvements at Veterans Field; and

WHEREAS, it was determined by the borough’s municipal engineer, Neglia Engineering in correspondence and certification dated October 6, 2022 that a change order was required; and

WHEREAS, on October 17, 2022 resolution 2022-245 authorized a change order in the amount of $21,276.00 representing a 3.2% increase in the original contract; and

WHEREAS, subsequently, it was determined that the price adjustment would be paid for under the contract allowance for unforeseen conditions voiding change order #1 resolution 2022-245 authorized on October 17, 2022; and

WHEREAS, it has been determined by the borough’s municipal engineer, Neglia Engineering in correspondence and certification dated June 8, 2023 that a change order decrease is required; and

WHEREAS, by way of this correspondence to the borough by the municipal engineer it is the recommendation that a contract decrease is warranted as a result of utilizing less material as was originally bid by the contractor; and

WHEREAS, all of the work set forth in Change Order No. 1 Decrease is part of the above identified project that was under construction and was not due to faulty work or negligence; and

WHEREAS, the work set forth in Change Order No. 1 Decrease could not be separately bid and had to be performed by the same contractor in order to preserve the continuity of job progress and to complete the project with dispatch; and

WHEREAS, Change Order No. 1 Decrease will not materially expand upon the size, nature or scope of the project as it was described in the original bid specifications and contract but reflects a change of work required to complete the project described in those bid specifications and contract; and

WHEREAS, this change has been negotiated with the contractor; and

WHEREAS, there are sufficient funds appropriated and available to cover the total cost of this project.

NOW THEREFORE BE IT RESOLVED, by the Mayor and Council of the Borough of Edgewater as follows:

- That Change Order No. 1 Decrease in which there was a net decrease of the contract price of $20,800.99 or a 23.34% decrease representing an amended contract price of $513,978.81 which this change order is made a part of this resolution.

- The items set forth in Change Order No. 1 Decrease could not be separately bid due to an emergency need to continue and advance the existing construction of the project while in process.

- Change Order No. 1 Decrease is authorized and approved as an amendment to the contract of Z-Tech Contracting, LLC.

- The work set forth in Change Order No. 1 Decrease resulting in a net increase change to the approved contract price shall be paid by the Chief Financial Officer upon presentation of voucher approved and certified by the Project Manager for this project, and satisfaction by contractor of all other requirements for receipt of payment as set forth in the contract documents.

- The cost of this change order shall be paid from the appropriation for this project in the capital account as certified by the financial officer in the attached report, which line item or ordinance is to be changed.

The following documents are attached to this Resolution:

1.	Report of engineer justifying this Change Order;

2.	Certification of Chief Financial Officer;

3.	Copy of Change Orders;

Required Signatures:

________________________:	Gregory Polyniak - P.E.

________________________:	Chief Financial Officer – Joseph Iannaconi Jr.

________________________:	Law Department – Robert Travers, Esq.

Borough Attorney

I hereby certify that the above resolution was adopted by the Governing Body on June 19, 2023.

____________________________			________________________

Michael J. McPartland       				Annamarie O’Connor, RMC

Mayor 							Borough Clerk